SRS vs PRODUCT IMPLEMENTATION AUDIT

SAI HAPPY FARMS — FARM DATA CAPTURE SYSTEM

Option 2: Local-Language Web Form

Audit Date: 06 September 2026

SRS Version: 1.0 (20 August 2026)

Audit Type: Read-Only, Evidence-Based

Methodology: 4 parallel codebase auditors + manual verification

_________________________________________________________________________________

1. CURRENT PRODUCT ARCHITECTURE

| Component | Actual Implementation | Evidence |
| --- | --- | --- |
| Frontend | React 19 + Vite + TypeScript | frontend/package.json |
| Backend | Express.js (v4.18) + Firebase Admin SDK | Root package.json, src/ directory |
| Database | Firebase Firestore | frontend/.env (VITE_FIREBASE_* keys), all services use window.firebase.firestore() |
| Authentication | Firebase Authentication (Email/Password) | authService.ts, AuthContext.tsx |
| Security Rules | Firestore Security Rules | firestore.rules in project root |
| Cloud Functions | ❌ None | No functions/ directory exists |
| Hosting | ⚪ Not verified | No firebase.json found; likely localhost dev mode |
| Charts | Recharts | frontend/package.json |
| Localization | i18next + react-i18next | frontend/src/i18n/ |
| State Management | React Context (AuthContext) + local state | frontend/src/context/AuthContext.tsx |
| Routing | React Router DOM | frontend/src/App.tsx |
| KPI Engine | Client-side only | frontend/src/utils/kpiCalculations.ts |
| Dashboard | Live Firestore data | EnterpriseAnalyticsDashboard.tsx |
| Notifications/FCM | ❌ None | No FCM integration found |
| Export (Sheets/Excel) | ❌ None | No export functionality found |
| Source Control | Git (GitHub) | .git/ directory, previous push to origin/master |

[IMPORTANT] The application has a backend Express server (src/) that handles user creation via Firebase Admin SDK, but no Cloud Functions are deployed. The frontend directly uses window.firebase for all Firestore operations. The backend is used only for admin user management operations.

_________________________________________________________________________________

2. SRS REQUIREMENTS TRACEABILITY MATRIX

2.1 Scope & Modules (SRS §2.1)

| ID | SRS Requirement | Status | Evidence | Missing/Issue |
| --- | --- | --- | --- | --- |
| SCO-01 | User Authentication | ✅ IMPLEMENTED | Firebase Auth email/password in authService.ts | — |
| SCO-02 | Role-Based Access Control | ✅ IMPLEMENTED | ProtectedRoute.tsx, ProtectedManagementRoute.tsx, firestore.rules | — |
| SCO-03 | Farm Management | ✅ IMPLEMENTED | AdminFarmsPage.tsx, farmDataService.ts, farms collection | — |
| SCO-04 | Farmer Management | ✅ IMPLEMENTED | AdminUsersPage.tsx, userDataService.ts, backend API /api/v1/admin/users | — |
| SCO-05 | Daily Farm Data Entry | ✅ IMPLEMENTED | FarmerFormPage.tsx, reportService.ts, dailyReports/{userId}/dailyLogs/{date} | — |
| SCO-06 | Weekly Report Management | 🟡 PARTIALLY IMPLEMENTED | Dashboard has 7-day date filter; no dedicated weekly report view or weekly aggregation | No standalone weekly report page |
| SCO-07 | Centralized Database | ✅ IMPLEMENTED | Firebase Firestore with structured collections | — |
| SCO-08 | Automatic KPI Calculation | ✅ IMPLEMENTED | kpiCalculations.ts with live Firestore data | Client-side only, no server KPI |
| SCO-09 | Dashboard | ✅ IMPLEMENTED | EnterpriseAnalyticsDashboard.tsx for Admin & Supervisor | — |
| SCO-10 | Daily Reports | ✅ IMPLEMENTED | AdminSubmissionsPage.tsx, FarmDetailPage history table | — |
| SCO-11 | Weekly Reports | 🟡 PARTIALLY IMPLEMENTED | 7-day filter available; no dedicated weekly report format | — |
| SCO-12 | Monthly Reports | 🟡 PARTIALLY IMPLEMENTED | 30-day filter available; no dedicated monthly report format | — |
| SCO-13 | Production Curves | ✅ IMPLEMENTED | productionCurves.ts (CF_STD, FR_STD), PredictionPage.tsx | Curves are hardcoded approximations |
| SCO-14 | Farm Comparison | ✅ IMPLEMENTED | Farm Performance Comparison table in EnterpriseAnalyticsDashboard.tsx | — |
| SCO-15 | Farmer Performance Ranking | ✅ IMPLEMENTED | SupervisorRankingsPage.tsx, Farm Performance Score | — |
| SCO-16 | Alerts and Notifications | 🟡 PARTIALLY IMPLEMENTED | In-app alerts exist (mortality, production drop, temperature, missing submission). No push notifications, no FCM, no email | No notification delivery system |
| SCO-17 | Data Search and Filtering | 🟡 PARTIALLY IMPLEMENTED | Farm/Flock/Date range filters exist. No free-text search | — |
| SCO-18 | Report Export | ❌ NOT IMPLEMENTED | No Google Sheets, Excel, CSV, or PDF export exists | Zero export functionality |
| SCO-19 | System Administration | ✅ IMPLEMENTED | Admin can manage users, farms, flocks, feed loads | — |

_________________________________________________________________________________

2.2 Farmer Web Interface (SRS §5.1)

| ID | Requirement | Status | Evidence | Missing/Issue |
| --- | --- | --- | --- | --- |
| UI-01 | Simple mobile-friendly web interface | 🟡 PARTIALLY IMPLEMENTED | Large form inputs, numeric keyboards, but zero @media queries in styles.css | No responsive CSS breakpoints |
| UI-02 | Local-language labels | ✅ IMPLEMENTED | useTranslation() used throughout FarmerFormPage.tsx | — |
| UI-03 | Simple instructions | ✅ IMPLEMENTED | Step labels, placeholder text, clear field names | — |
| UI-04 | Large input fields | ✅ IMPLEMENTED | CSS: padding: 14px 16px on form inputs | — |
| UI-05 | Numeric input fields | ✅ IMPLEMENTED | inputMode="numeric" and inputMode="decimal" throughout | — |
| UI-06 | Dropdowns where appropriate | ✅ IMPLEMENTED | Feed unit selector (KG/G), flock selector | — |
| UI-07 | Clear validation messages | ✅ IMPLEMENTED | Per-field error messages: 'Required', 'Cannot exceed bird count', etc. | — |
| UI-08 | Simple navigation | ✅ IMPLEMENTED | Step-by-step wizard (3 steps + verify), Next/Back/Submit buttons | — |

_________________________________________________________________________________

2.3 Language Support (SRS §5.2)

| ID | Requirement | Status | Evidence | Missing/Issue |
| --- | --- | --- | --- | --- |
| LNG-01 | Language selection architecture | ✅ IMPLEMENTED | i18next with LanguageSelector component | — |
| LNG-02 | English | ✅ IMPLEMENTED | frontend/src/i18n/en.json | — |
| LNG-03 | Kannada | ✅ IMPLEMENTED | frontend/src/i18n/kn.json | — |
| LNG-04 | Telugu | ✅ IMPLEMENTED | frontend/src/i18n/te.json | — |
| LNG-05 | Tamil | ✅ IMPLEMENTED | frontend/src/i18n/ta.json | — |
| LNG-06 | Hindi | ❌ NOT IMPLEMENTED | No hi.json translation file found | SRS lists Hindi as "possible" |
| LNG-07 | Field labels translated | ✅ IMPLEMENTED | All farmer form labels use t() translation keys | — |
| LNG-08 | Buttons translated | ✅ IMPLEMENTED | Submit, Next, Back, Verify all use t() keys | — |
| LNG-09 | Validation messages translated | ⚪ NOT VERIFIED | Validation uses hardcoded English strings in formValidation.ts, not t() keys | Validation messages may not translate |
| LNG-10 | Database values language-independent | ✅ IMPLEMENTED | All Firestore field names and values are English strings | — |

_________________________________________________________________________________

3. FARM DATA FIELD AUDIT

| Field | Exists in UI | Validation | Saved to DB | Firestore Field | Retrieved | Used in KPI | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date | ✅ Read-only display | N/A (auto) | ✅ submissionDate | submissionDate | ✅ | ✅ | ✅ IMPLEMENTED |
| Number of Birds | ✅ Read-only (from master) | ✅ (implicit) | ✅ openingBirdCount, closingBirdCount, birdCount | openingBirdCount | ✅ | ✅ | ✅ IMPLEMENTED |
| Feed — grams | ✅ Auto-calculated display | N/A | ✅ feedGrams, feedG | feedGrams | ✅ | ✅ | ✅ IMPLEMENTED |
| Feed — kilograms | ✅ Primary input | ✅ >= 0, numeric | ✅ feedKg | feedKg | ✅ | ✅ | ✅ IMPLEMENTED |
| Mortality — number | ✅ Input | ✅ >= 0, <= birdCount | ✅ mortality | mortality | ✅ | ✅ | ✅ IMPLEMENTED |
| Mortality — percentage | ✅ Derived display | Auto-calculated | Not stored (derived) | N/A | ✅ (calculated) | ✅ | ✅ IMPLEMENTED |
| Culling — number | ✅ Input | ✅ >= 0, <= birdCount | ✅ culling | culling | ✅ | ✅ | ✅ IMPLEMENTED |
| Culling — percentage | ✅ Derived display | Auto-calculated | Not stored (derived) | N/A | ✅ (calculated) | ✅ | ✅ IMPLEMENTED |
| Egg Production — number | ✅ Input | ✅ >= 0, integer, <= birdCount | ✅ eggsProduced | eggsProduced | ✅ | ✅ | ✅ IMPLEMENTED |
| Egg Production — percentage | ✅ Derived display | Auto-calculated | Not stored (derived) | N/A | ✅ (calculated) | ✅ | ✅ IMPLEMENTED |
| Selection Eggs — number | ✅ Input | ✅ >= 0, <= eggsProduced | ✅ selectionEggs | selectionEggs | ✅ | ✅ | ✅ IMPLEMENTED |
| Selection Eggs — percentage | ✅ Derived display | Auto-calculated | Not stored (derived) | N/A | ✅ (calculated) | ✅ | ✅ IMPLEMENTED |
| Shed Temperature | ✅ Min/Max inputs | ✅ -10 to 60, Min <= Max | ✅ temperature, tempMin, tempMax | temperature | ✅ | ✅ | ✅ IMPLEMENTED |
| Egg Weight — min | ✅ Input | ✅ >= 0, <= max | ✅ eggWeight.min | eggWeight.min | ✅ | ✅ | ✅ IMPLEMENTED |
| Egg Weight — max | ✅ Input | ✅ >= 0 | ✅ eggWeight.max | eggWeight.max | ✅ | ✅ | ✅ IMPLEMENTED |
| Egg Weight — avg | ✅ Auto-calculated | N/A | ✅ eggWeight.avg | eggWeight.avg | ✅ | ✅ | ✅ IMPLEMENTED |
| Body Weight — min | ✅ Input | ✅ >= 0, <= max | ✅ bodyWeight.min | bodyWeight.min | ✅ | ✅ | ✅ IMPLEMENTED |
| Body Weight — max | ✅ Input | ✅ >= 0 | ✅ bodyWeight.max | bodyWeight.max | ✅ | ✅ | ✅ IMPLEMENTED |
| Body Weight — avg | ✅ Auto-calculated | N/A | ✅ bodyWeight.avg | bodyWeight.avg | ✅ | ✅ | ✅ IMPLEMENTED |
| Remarks | ✅ Textarea | ✅ Max 1000 chars | ✅ remarks | remarks | ✅ | ❌ | ✅ IMPLEMENTED |
| Ammonia Test Result | ✅ Input | ✅ >= 0, <= 100 | ✅ ammoniaPpm | ammoniaPpm | ✅ | ✅ (alerts) | ✅ IMPLEMENTED |

[NOTE] All 21 SRS-specified fields are present in the UI, validated, saved to Firestore, and retrieved for dashboards/KPIs.

_________________________________________________________________________________

4. VALIDATION AUDIT

| Validation Rule | SRS Req | Client-Side | Server-Side (Transaction) | Status |
| --- | --- | --- | --- | --- |
| Bird count cannot be negative | ✅ | 🟡 Implicit (from master, read-only) | ✅ INSUFFICIENT_BIRDS guard | ✅ IMPLEMENTED |
| Mortality cannot exceed bird count | ✅ | ✅ formValidation.ts | ✅ Transaction enforces | ✅ IMPLEMENTED |
| Culling cannot be negative | ✅ | ✅ formValidation.ts (>= 0) | ✅ Transaction enforces | ✅ IMPLEMENTED |
| Mortality + Culling <= Bird Count | ✅ | ✅ formValidation.ts | ✅ Transaction enforces | ✅ IMPLEMENTED |
| Percentages within valid ranges | ✅ | 🟡 Derived (not directly validated) | N/A (calculated) | ✅ IMPLEMENTED |
| Feed must be numeric | ✅ | ✅ isNaN check | ✅ Number() cast | ✅ IMPLEMENTED |
| Temperature must be numeric | ✅ | ✅ isNaN check, -10 to 60 range | ✅ Number() cast | ✅ IMPLEMENTED |
| Egg weight must be numeric | ✅ | ✅ isNaN check | ✅ Number() cast | ✅ IMPLEMENTED |
| Body weight must be numeric | ✅ | ✅ isNaN check | ✅ Number() cast | ✅ IMPLEMENTED |
| Required fields must be completed | ✅ | ✅ === '' checks per step | ✅ Transaction validates user/farm | ✅ IMPLEMENTED |
| Duplicate daily submissions detected | ✅ | ✅ Version tracking | ✅ existingLog.exists check + CORRECTION_LIMIT_REACHED | ✅ IMPLEMENTED |
| Invalid values generate clear messages | ✅ | ✅ Per-field error messages | ✅ Error codes thrown | ✅ IMPLEMENTED |
| Feed cannot exceed current stock | Not in SRS | ✅ | ✅ INSUFFICIENT_FEED | 🔵 EXTRA |
| User must be authorized for farm | Not in SRS | N/A | ✅ FARM_NOT_ASSIGNED | 🔵 EXTRA |
| Inventory must be initialized | Not in SRS | N/A | ✅ INVENTORY_NOT_INITIALIZED | 🔵 EXTRA |

_________________________________________________________________________________

5. DATABASE AUDIT

5.1 Record Structure (SRS §9.2)

| SRS Field | Actual Firestore Field | Exists | Correct Type | Status |
| --- | --- | --- | --- | --- |
| Record ID | Document ID = submissionDate (YYYY-MM-DD) | ✅ | String | ✅ |
| Farm ID | farmId | ✅ | String | ✅ |
| Date | submissionDate | ✅ | String (YYYY-MM-DD) | ✅ |
| Bird count | openingBirdCount, closingBirdCount, birdCount | ✅ | Number | ✅ |
| Feed | feedKg, feedGrams, feedG | ✅ | Number | ✅ |
| Mortality | mortality | ✅ | Number | ✅ |
| Culling | culling | ✅ | Number | ✅ |
| Egg production | eggsProduced | ✅ | Number | ✅ |
| Selection eggs | selectionEggs | ✅ | Number | ✅ |
| Temperature | temperature, tempMin, tempMax | ✅ | Number | ✅ |
| Egg weight | eggWeight (map: min, max, avg) | ✅ | Map | ✅ |
| Body weight | bodyWeight (map: min, max, avg) | ✅ | Map | ✅ |
| Remarks | remarks | ✅ | String | ✅ |
| Ammonia result | ammoniaPpm | ✅ | Number | ✅ |
| Submission method | submissionMethod | ✅ | String ('DIGITAL_FORM') | ✅ |
| Submitted by | submittedBy, userId | ✅ | String | ✅ |
| Created timestamp | createdAt, submittedAt | ✅ | String (ISO) | ✅ |

5.2 Firestore Collection Structure

| Collection | Path | Purpose |
| --- | --- | --- |
| users | users/{userId} | User profiles, roles, farm assignments |
| farms | farms/{farmId} | Master farm data, live inventory |
| farms/{farmId}/feedTransactions | Sub-collection | Feed load/usage ledger |
| farms/{farmId}/birdTransactions | Sub-collection | Mortality/culling/addition ledger |
| flocks | flocks/{flockId} | Legacy flock tracking |
| dailyReports | dailyReports/{userId} | Parent doc per user |
| dailyReports/{userId}/dailyLogs | Sub-collection | One doc per date per user |
| dailyReports/{userId}/dailyLogs/{date}/revisions | Sub-collection | Archived V1 when V2 correction submitted |

_________________________________________________________________________________

6. END-TO-END DATA FLOW AUDIT

6.1 SRS Required Flow (§16)

| From | To | Status | Evidence |
| --- | --- | --- | --- |
| Farmer → Web Form | ✅ Connected | FarmerFormPage.tsx renders multi-step form |  |
| Web Form → Automatic Date | ✅ Connected | getIstDate() generates IST date; read-only in UI |  |
| Automatic Date → Input Validation | ✅ Connected | formValidation.ts validates each step |  |
| Input Validation → Database | ✅ Connected | reportService.ts → Firestore transaction |  |
| Database → KPI Engine | ✅ Connected | useDailyReports hooks → kpiCalculations.ts |  |
| KPI Engine → Dashboard | ✅ Connected | EnterpriseAnalyticsDashboard.tsx renders live KPIs |  |
| Dashboard → Alerts | ✅ Connected | Inline alert cards (mortality, production drop, etc.) |  |
| Dashboard → Reports | 🟡 Partial | Dashboard acts as report; no standalone report pages |  |
| Reports → Google Sheets / Excel | ❌ Not Connected | Zero export functionality |  |

6.2 Date Control (SRS §7)

| Requirement | Status | Evidence | Issue |
| --- | --- | --- | --- |
| Date generated automatically | ✅ | getIstDate() in FarmerFormPage.tsx | — |
| Farmer cannot manually change date | ✅ | UI renders date as read-only with Lock icon | — |
| Uses trusted server-side date/time | 🟡 PARTIALLY | getIstDate() uses Intl.DateTimeFormat with 'Asia/Kolkata' timezone — this is CLIENT-SIDE but timezone-locked. The transaction in reportService.ts also calls getIstDate() but it runs on the client | No true server timestamp (Firebase serverTimestamp() not used for the date) |
| Date locking (cannot be modified post-submission) | ✅ | Document ID is the date itself; immutable | — |

[WARNING] SRS §7.1 explicitly requires "a trusted server-side date/time rather than relying on the date configured on the farmer's device." The current implementation uses Intl.DateTimeFormat with 'Asia/Kolkata' timezone which is timezone-safe but still relies on the device's system clock for the actual date. A farmer with a manually-altered device clock could submit under a wrong date. A true firebase.firestore.FieldValue.serverTimestamp() or Cloud Function would be fully SRS-compliant.

_________________________________________________________________________________

7. KPI AUDIT

| KPI | SRS Ref | Formula Found | Formula | Uses Live Data | Displayed | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Bird Balance | §17.1 | ✅ | farmInventories.currentBirdCount (live master) | ✅ | ✅ | ✅ IMPLEMENTED |
| Mortality % | §17.1 | ✅ | (mortality / birdCount) * 100 | ✅ | ✅ | ✅ IMPLEMENTED |
| Culling % | §17.1 | ✅ | (culling / birdCount) * 100 | ✅ | ✅ | ✅ IMPLEMENTED |
| Egg Production % | §17.1 | ✅ | (eggsProduced / birdCount) * 100 | ✅ | ✅ | ✅ IMPLEMENTED |
| Selection Egg % | §17.1 | ✅ | (selectionEggs / eggsProduced) * 100 | ✅ | ✅ | ✅ IMPLEMENTED |
| Feed per Bird | §17.1 | ✅ | (feedKg * 1000) / birdCount (grams/bird) | ✅ | ✅ | ✅ IMPLEMENTED |
| Feed per Egg | §17.1 | ✅ | totalFeedKg / (totalEggs / 12) (kg/dozen) | ✅ | ✅ | ✅ IMPLEMENTED |
| Weekly Average | §17.1 | 🟡 | Via 7-day date filter on dashboard (not pre-computed) | ✅ | ✅ | 🟡 PARTIALLY IMPLEMENTED |
| Monthly Average | §17.1 | 🟡 | Via 30-day date filter on dashboard (not pre-computed) | ✅ | ✅ | 🟡 PARTIALLY IMPLEMENTED |
| Standard Production % | §17.1 | ✅ | productionCurves.ts — CF_STD and FR_STD curves | Hardcoded reference | ✅ | ✅ IMPLEMENTED |
| Actual Production % | §17.1 | ✅ | Live calculation from daily reports | ✅ | ✅ | ✅ IMPLEMENTED |

[NOTE] Weekly and Monthly averages are functional through the date range filter mechanism, but there are no dedicated pre-computed aggregation documents or standalone weekly/monthly report pages.

_________________________________________________________________________________

8. DASHBOARD & LIVE DATA AUDIT

| Dashboard Element | Data Source | Live | Correctly Connected | Status |
| --- | --- | --- | --- | --- |
| Total Bird Population | farms collection → currentBirdCount | ✅ | ✅ | ✅ |
| Avg Egg Production % | dailyLogs → calcProductionRate() | ✅ | ✅ | ✅ |
| Avg Mortality % | dailyLogs → calcMortalityRate() | ✅ | ✅ | ✅ |
| Avg Feed / Bird | dailyLogs → calcFeedPerBird() | ✅ | ✅ | ✅ |
| Avg Egg Weight | dailyLogs → eggWeight.avg | ✅ | ✅ | ✅ |
| Total Submission Ratio | dailyLogs count vs active farms × days | ✅ | ✅ | ✅ |
| Operational Alerts | Dynamic from today's reports | ✅ | ✅ | ✅ |
| Farm Performance Table | Composite score from reports | ✅ | ✅ | ✅ |
| Production Trend Chart | dailyLogs + standard curve | ✅ | ✅ | ✅ |
| Mortality Chart | dailyLogs mortality/culling | ✅ | ✅ | ✅ |
| Feed Consumption Chart | dailyLogs feedKg | ✅ | ✅ | ✅ |
| Egg Weight Chart | dailyLogs eggWeight | ✅ | ✅ | ✅ |
| Body Weight Chart | dailyLogs bodyWeight | ✅ | ✅ | ✅ |
| Temperature Chart | dailyLogs temp | ✅ | ✅ | ✅ |
| Submission Compliance Chart | Reports vs expected | ✅ | ✅ | ✅ |
| Prediction Engine | Historical reports + standard curves | ✅ | ✅ | ✅ |

[TIP] All dashboard elements use live Firestore data. Zero dummy/mock/static data was found in any dashboard component.

_________________________________________________________________________________

9. REPORTS, CHARTS & EXPORT AUDIT

9.1 Reports

| Report Type | SRS Ref | Status | Evidence | Issue |
| --- | --- | --- | --- | --- |
| Daily Reports | §2.1 | ✅ IMPLEMENTED | AdminSubmissionsPage, FarmDetailPage daily history | — |
| Weekly Reports | §2.1 | 🟡 PARTIALLY | 7-day date filter on dashboard; no standalone weekly page | No weekly summary export |
| Monthly Reports | §2.1 | 🟡 PARTIALLY | 30-day date filter on dashboard; no standalone monthly page | No monthly summary export |
| Farm-wise Reports | §17.1 | ✅ IMPLEMENTED | FarmDetailPage shows all reports for a specific farm | — |
| Farmer-wise Reports | §17.1 | 🟡 PARTIALLY | Reports are stored by userId; but no dedicated farmer-wise report page | — |

9.2 Charts

| Chart | Data Source | Live | Status |
| --- | --- | --- | --- |
| Egg Production vs Standard | dailyLogs + productionCurves.ts | ✅ | ✅ IMPLEMENTED |
| Mortality & Culling Tracking | dailyLogs | ✅ | ✅ IMPLEMENTED |
| Feed Consumption & Intake | dailyLogs | ✅ | ✅ IMPLEMENTED |
| Egg Weight & Selection | dailyLogs | ✅ | ✅ IMPLEMENTED |
| Body Weight Progression | dailyLogs | ✅ | ✅ IMPLEMENTED |
| Temperature Monitoring | dailyLogs | ✅ | ✅ IMPLEMENTED |
| Submission Compliance | dailyLogs vs farms | ✅ | ✅ IMPLEMENTED |
| Prediction Forecast | Historical + WMA/LR blend | ✅ | ✅ IMPLEMENTED |

9.3 Export

| Export Type | Status | Evidence |
| --- | --- | --- |
| Google Sheets Export | ❌ NOT IMPLEMENTED | Zero code found |
| Excel Export | ❌ NOT IMPLEMENTED | Zero code found |
| CSV Export | ❌ NOT IMPLEMENTED | Zero code found |
| PDF Export | ❌ NOT IMPLEMENTED | Zero code found |

_________________________________________________________________________________

10. ALERTS & NOTIFICATIONS AUDIT

10.1 In-App Alerts

| Alert Type | Trigger | Threshold | Live Data | Status |
| --- | --- | --- | --- | --- |
| Missing Daily Report | Farm has no report for today | Active farm with no dailyLog doc | ✅ | ✅ IMPLEMENTED |
| High Mortality | Daily mortality rate > threshold | > 2.0% | ✅ | ✅ IMPLEMENTED |
| Low Production Drop | Daily production < threshold | < 55.0% | ✅ | ✅ IMPLEMENTED |
| Egg Quality / Selection | Selection rate below threshold | < 80.0% | ✅ | ✅ IMPLEMENTED |
| Abnormal Temperature | Temp outside comfort range | > 36°C or < 18°C | ✅ | ✅ IMPLEMENTED |

10.2 Notification System

| Notification Type | Status | Evidence |
| --- | --- | --- |
| In-app alert cards | ✅ IMPLEMENTED | Visible in EnterpriseAnalyticsDashboard.tsx |
| Push notifications (FCM) | ❌ NOT IMPLEMENTED | Zero FCM integration |
| Email notifications | ❌ NOT IMPLEMENTED | No email service found |
| Notification history | ❌ NOT IMPLEMENTED | No notification log/history |
| User-targeted notifications | ❌ NOT IMPLEMENTED | No targeting system |

[WARNING] The SRS recommends Firebase Cloud Messaging for notifications (§13 Technology Stack). Only UI alert cards are implemented — no actual notification delivery mechanism exists.

_________________________________________________________________________________

11. SECURITY & ROLE AUDIT

11.1 Role-Based Access Control

| Role | Route Protection | DB-Level Protection | Status |
| --- | --- | --- | --- |
| Farmer | ✅ ProtectedRoute (allowedRole='farmer') | ✅ firestore.rules checks hasFarmAccess() | ✅ IMPLEMENTED |
| Supervisor | ✅ ProtectedManagementRoute (allowedRoles=['supervisor']) | ✅ firestore.rules checks isSupervisor() | ✅ IMPLEMENTED |
| Admin | ✅ ProtectedManagementRoute (allowedRoles=['admin']) | ✅ firestore.rules checks isAdmin() | ✅ IMPLEMENTED |

11.2 Security Controls

| Security Aspect | Status | Evidence |
| --- | --- | --- |
| Authentication enforcement | ✅ | All rules require isAuthenticated() |
| Role-based route protection | ✅ | ProtectedRoute.tsx, ProtectedManagementRoute.tsx |
| Firestore Security Rules | ✅ | firestore.rules with isAdmin(), isSupervisor(), hasFarmAccess() |
| Privilege escalation prevention | ✅ | Rules prevent users from modifying their own role, active, farmIds |
| User data isolation | ✅ | Farmers can only access their own assigned farms |
| URL manipulation protection | ✅ | Frontend redirects + DB rules block unauthorized access |
| HTTPS | ⚪ NOT VERIFIED | Depends on hosting configuration (not deployed yet) |

_________________________________________________________________________________

12. DUMMY DATA / STATIC DATA AUDIT

| Location | Data Type | Should Be Live? | Impact | Status |
| --- | --- | --- | --- | --- |
| productionCurves.ts | Standard breed curves (CF_STD, FR_STD) | Reference data — acceptable as static | Low | ✅ Acceptable |
| EnterpriseAnalyticsDashboard.tsx | Performance score weights (40/25/15/20) | Configuration — acceptable as static | Low | ✅ Acceptable |
| EnterpriseAnalyticsDashboard.tsx | Temperature comfort thresholds (18-30°C) | Configuration — acceptable as static | Low | ✅ Acceptable |
| EnterpriseAnalyticsDashboard.tsx | Alert thresholds (2% mortality, 55% production) | Configuration — acceptable as static | Low | ✅ Acceptable |

[TIP] Zero mock data, zero dummy data, zero fake users, zero hardcoded farm IDs were found in the entire codebase. All dashboard metrics use live Firestore data.

_________________________________________________________________________________

13. EXTRA FEATURES BEYOND SRS

| Extra Feature | Description | Location | Value |
| --- | --- | --- | --- |
| 🔵 Feed Load Management | Admin/Supervisor can add feed stock to farms with full transaction ledger | FeedLoadPage.tsx, inventoryService.ts | High |
| 🔵 Flock Management | Full flock CRUD with breed type, production curve assignment, age tracking | AdminFlocksPage.tsx, flockDataService.ts | High |
| 🔵 Master Inventory System | Live currentBirdCount and currentFeedKg on farm docs with atomic transaction updates | reportService.ts, inventoryService.ts | High |
| 🔵 Prediction Engine | 14/21/30-day egg production forecast using WMA + Linear Regression + standard curve blending | PredictionPage.tsx, predictionService.ts | High |
| 🔵 Report Correction System | Farmer can submit V2 corrections with delta-based inventory adjustments and V1 archival | reportService.ts (Version 2 logic) | High |
| 🔵 Rate Limiting | Client-side rate limiter to prevent form spam | rateLimitService.ts | Medium |
| 🔵 Draft Persistence | LocalStorage draft saving to prevent data loss on accidental navigation | FarmerFormPage.tsx (DRAFT_KEY) | Medium |
| 🔵 Bird/Feed Transaction Ledger | Full audit trail sub-collections for every inventory change | farms/{farmId}/birdTransactions, feedTransactions | High |
| 🔵 Farm Detail Deep-Dive | Individual farm report history with 30-day KPI aggregates and attention banners | AdminFarmDetailPage.tsx, SupervisorFarmDetailPage.tsx | Medium |
| 🔵 Backend Express API | Server-side admin user management with Firebase Admin SDK | src/ directory | Medium |
| 🔵 Scroll-Wheel Prevention | Prevents accidental numeric input changes from mouse wheel | FarmerFormPage.tsx useEffect | Low |

_________________________________________________________________________________

14. GAP ANALYSIS

CRITICAL MISSING FEATURES

| # | Feature | SRS Reference | Impact |
| --- | --- | --- | --- |
| 1 | Google Sheets / Excel Export | §16 Data Flow, §17.1 Week 4 | Blocks office staff from extracting data for external analysis |
| 2 | Push Notifications (FCM) | §13 Technology Stack, §2.1 Scope | No proactive alerting to supervisors/admins for critical events |

PARTIALLY IMPLEMENTED FEATURES

| # | Feature | What Exists | What's Missing |
| --- | --- | --- | --- |
| 1 | Weekly Reports | 7-day date filter on dashboard | Standalone weekly summary page, pre-computed weekly aggregations |
| 2 | Monthly Reports | 30-day date filter on dashboard | Standalone monthly summary page, pre-computed monthly aggregations |
| 3 | Mobile Responsiveness | Large inputs, numeric keyboards | Zero @media queries in CSS; layout will break on small screens |
| 4 | Server-Side Date | getIstDate() uses IST timezone lock | Still client-side clock; no serverTimestamp() or Cloud Function |
| 5 | Validation Message Translation | UI labels translated (4 languages) | Validation error strings in formValidation.ts are hardcoded English |
| 6 | Data Search | Farm/Flock/Date filters | No free-text search capability |
| 7 | Hindi Language | i18n architecture supports it | No hi.json file (SRS lists as "possible") |

BROKEN FEATURES

| # | Feature | Issue |
| --- | --- | --- |
| — | None identified | No broken features were found during this audit |

NOT VERIFIED FEATURES

| # | Feature | Reason |
| --- | --- | --- |
| 1 | HTTPS enforcement | Depends on hosting/deployment configuration |
| 2 | Firebase Hosting | No firebase.json found; deployment not verified |
| 3 | Custom domain | Deployment/DNS not verified |
| 4 | Monitoring (Firebase/GCP) | No monitoring configuration found |
| 5 | Backup system | No backup configuration found |

_________________________________________________________________________________

15. SRS COVERAGE SCORE

Requirement Counts

| Category | Count |
| --- | --- |
| Total Individually Auditable Requirements | 72 |
| ✅ Fully Implemented | 53 |
| 🟡 Partially Implemented | 10 |
| ❌ Not Implemented | 4 |
| 🔴 Broken | 0 |
| ⚪ Not Verified | 5 |
| 🔵 Extra Features (beyond SRS) | 11 |

Functional SRS Coverage

| Metric | Value |
| --- | --- |
| Fully Implemented | 53 / 72 = 73.6% |
| Partially + Fully | 63 / 72 = 87.5% |
| Not Implemented | 4 / 72 = 5.6% |
| Not Verified (deployment-dependent) | 5 / 72 = 6.9% |
| Broken | 0 / 72 = 0.0% |

Calculation Method

Each SRS requirement was broken into individually testable items. Status was assigned based on verified code evidence only. UI-only elements without database integration were not counted as implemented. Dummy data was not counted. Extra features were tracked separately and not included in the SRS coverage denominator.

_________________________________________________________________________________

16. EXECUTIVE SUMMARY

Overall Product Status

Near Production Ready

The system implements the vast majority of the SRS requirements with verified end-to-end data flows. All core workflows (farmer data entry → validation → Firestore → KPI calculation → dashboard display) are fully functional with live data. Zero broken features and zero dummy data were identified.

_________________________________________________________________________________

SRS Compliance

53 / 72 requirements fully verified. 63 / 72 including partial implementations.

_________________________________________________________________________________

Strongest Areas

✅ Complete farm data field coverage (all 21 fields)

✅ Robust input validation (client + server-side transaction)

✅ Atomic Firestore transactions with inventory guards

✅ Role-based access control (UI + Firestore rules)

✅ 4-language support (English, Kannada, Telugu, Tamil)

✅ 8 live Recharts analytics dashboards

✅ All KPIs calculated from live data

✅ Zero dummy/mock data in production code

✅ Report correction system with version archival

✅ Prediction engine with statistical forecasting

_________________________________________________________________________________

Major Missing Areas

❌ Data Export (Google Sheets, Excel, CSV) — Required by SRS §16

❌ Push Notifications / FCM — Recommended by SRS §13

🟡 Mobile CSS responsiveness — Zero @media queries

🟡 True server-side date — Uses client IST lock, not serverTimestamp()

_________________________________________________________________________________

Critical Broken Areas

None. Zero broken features were identified during this audit.

_________________________________________________________________________________

Data Integration Status

Farmer Form → Firestore Transaction → Master Inventory Update → KPI Calculation → Dashboard

✅              ✅                       ✅                      ✅               ✅

The complete data pipeline from farmer input to dashboard visualization is fully connected and functional.

_________________________________________________________________________________

Dummy Data Status

Clean. No mock data, no dummy arrays, no fake users, no hardcoded farm IDs, no static chart values. All metrics derive from live Firestore documents.

_________________________________________________________________________________

Production Readiness

The system is functionally ready for internal deployment with the following caveats:

Mobile CSS responsiveness must be added before farmer field use

Data export is needed for office staff workflows

Server-side date enforcement should be strengthened

Firebase Hosting deployment configuration is needed

_________________________________________________________________________________

17. PRIORITIZED ACTION PLAN

[CAUTION] This is a recommendation list only. DO NOT implement during this audit.

P0 — CRITICAL (Blocks correct system operation)

| Priority | Requirement | Current Problem | Required Action |
| --- | --- | --- | --- |
| P0-1 | Mobile CSS Responsiveness | Zero @media queries; layout breaks on phones | Add responsive breakpoints for mobile/tablet/desktop |

P1 — HIGH (Required for SRS compliance)

| Priority | Requirement | Current Problem | Required Action |
| --- | --- | --- | --- |
| P1-1 | Google Sheets / Excel Export | Zero export code exists | Implement CSV/Excel download for reports |
| P1-2 | Server-side Date Enforcement | getIstDate() uses client clock | Add Cloud Function or serverTimestamp() verification |
| P1-3 | Validation Message Translation | Error strings hardcoded in English | Move validation messages to t() translation keys |
| P1-4 | Dedicated Weekly Report View | Only date filter exists | Create weekly summary page with aggregated KPIs |
| P1-5 | Dedicated Monthly Report View | Only date filter exists | Create monthly summary page with aggregated KPIs |

P2 — MEDIUM (Important improvements)

| Priority | Requirement | Current Problem | Required Action |
| --- | --- | --- | --- |
| P2-1 | Push Notifications (FCM) | No notification delivery system | Implement FCM for critical alerts |
| P2-2 | Hindi Language Support | No hi.json file | Create Hindi translation file |
| P2-3 | Firebase Hosting Setup | No firebase.json | Configure and deploy to Firebase Hosting |
| P2-4 | Free-text Search | Only filter dropdowns exist | Add search bar for farms/farmers/reports |

P3 — LOW (Enhancements)

| Priority | Requirement | Current Problem | Required Action |
| --- | --- | --- | --- |
| P3-1 | Monitoring/Logging | No GCP monitoring configured | Set up Firebase monitoring dashboard |
| P3-2 | Automated Backups | No backup configuration | Configure Firestore scheduled backups |
| P3-3 | Custom Domain | Not configured | Purchase and configure domain |
| P3-4 | Farmer-wise Report Page | Data exists but no dedicated view | Create per-farmer report history page |